Business Continuity Exercise Plan

LG-POL-006 | Version 1.0 | Class: synthetic_plan

Original synthetic fixture for LocalGuard AI; it contains no real organization, person, service, or recovery data.

# [LG-POL-006:H01] 1. Recovery objectives

[LG-POL-006:P001]

[LG-POL-006:L001] The critical billing service has a recovery time objective of four hours.

[LG-POL-006:L002] The critical billing service has a recovery point objective of thirty minutes.

[LG-POL-006:L003] The Infrastructure Team must verify recoverable backups every week.

# [LG-POL-006:H02] 2. Exercise schedule

[LG-POL-006:P002]

[LG-POL-006:L004] The Continuity Manager must conduct one tabletop exercise in every calendar quarter.

[LG-POL-006:L005] The Continuity Manager must conduct one technical failover exercise in every calendar year.

[LG-POL-006:L006] Exercise scope must include communications, recovery dependencies, and decision authority.

# [LG-POL-006:H03] 3. Findings

[LG-POL-006:P003]

[LG-POL-006:L007] The Continuity Manager must assign an owner to each exercise finding within two business days after the exercise ends.

[LG-POL-006:L008] The assigned Finding Owner must close each finding within twenty business days after assignment unless the Risk Owner approves a revised date.

[LG-POL-006:L009] Closure evidence must identify the corrective change and the verification performed.